CHICAGOLAND EVENTS MAP

Full Product Roadmap & Technical Blueprint

Version 1.0  •  April 2026

HOW TO USE THIS DOCUMENT

Feed each section to Claude Code as a separate prompt. Start with Section 2 (Stack) → Section 3 (Database) → Section 4 (Backend) → Section 5 (Frontend) → Section 6 (Community) → Section 7 (Data). Work through milestones one at a time.

# 1.  Project Overview & Goals

Build a web application for Chicago and surrounding suburbs that aggregates events, festivals, farmers markets, and activities onto a single interactive map. Users can filter by category and date, search by keyword, and draw a custom area on the map to see what's nearby. A community layer lets users coordinate attendance, carpools, and meetups under each event.

## 1.1  Core Features (Phase 1)

- Interactive map with event markers and clustering

- Category filtering: Food, Sightseeing, Festivals, Farmers Market, Nightlife, Music, Arts, Family-Friendly

- Date / date-range filtering

- Keyword search across event titles and descriptions

- Event detail panel: name, description, dates, location, cost, official link

- Location-based search: draw or define a radius on the map

- Community comments: typed tags (Looking to Join, Carpool Offer, Carpool Request, Question, General)

- User authentication via Google Sign-In (Supabase Auth)

- Admin moderation: view reported comments, soft-delete

## 1.2  Future Features (Phase 2)

- "Plan a Day Trip" — spatial clustering tool that groups nearby events on a chosen date

- Private messaging between users for carpool coordination

- "Going" attendance tracking with public attendee count

- Push / email notifications for comment replies

- Mobile app (React Native)

- Neighborhood / suburb browse mode

# 2.  Technology Stack

| Layer | Choice | Why | Alternative |
| --- | --- | --- | --- |
| Frontend | React + Vite | Largest map-integration ecosystem; fast HMR with Vite; huge community for learning | Vue 3 |
| Styling | Tailwind CSS | Utility-first; fast to prototype; pairs perfectly with component libraries | CSS Modules |
| Map | Mapbox GL JS | Best free-tier clustering; fully customizable; draw-area tools built-in | Leaflet + OSM |
| Backend | Node.js + Express | Same language as frontend; minimal boilerplate; large middleware ecosystem | Python / FastAPI |
| Database | PostgreSQL + PostGIS | Native geospatial queries (radius, within-area); robust; scales well | MongoDB |
| Auth + Realtime | Supabase | Handles auth, Postgres hosting, realtime subscriptions in one service | Firebase |
| Job Scheduler | node-cron | Simple cron jobs for data ingestion; runs inside the Express process | Bull / BullMQ |
| Deploy: Frontend | Vercel | Free tier; zero-config React deploy; automatic preview URLs | Netlify |
| Deploy: Backend | Railway | Free PostgreSQL + PostGIS; Node server; one-click deploy from GitHub | Render |
| Version Control | GitHub | Standard; integrates with Vercel and Railway for auto-deploy on push | GitLab |

ℹ  Supabase provides PostgreSQL (with PostGIS), Auth, and Realtime in one dashboard — you only need Railway if you want a separate server. For simplicity, use Supabase for the database and run Express on Railway.

# 3.  Database Schema

All tables live in PostgreSQL (Supabase). PostGIS extension must be enabled: CREATE EXTENSION IF NOT EXISTS postgis;

## 3.1  Events Table

| Field | Type | Description | Status |
| --- | --- | --- | --- |
| id | UUID | Primary key, auto-generated | Required |
| external_id | TEXT | ID from source system (e.g. Eventbrite event ID) | Optional |
| source | TEXT | Origin: 'eventbrite', 'choosechicago', 'manual', etc. | Required |
| title | TEXT | Event name | Required |
| description | TEXT | Full event description | Optional |
| category | TEXT[] | Array of categories: ['Music','Food'] | Required |
| tags | TEXT[] | Freeform keywords for search | Optional |
| image_url | TEXT | Hero image URL | Optional |
| start_datetime | TIMESTAMPTZ | Start date and time with timezone | Required |
| end_datetime | TIMESTAMPTZ | End date and time with timezone | Optional |
| is_recurring | BOOLEAN | True for weekly markets, etc. | Required |
| recurrence_rule | TEXT | iCal RRULE string for recurring events | Optional |
| venue_name | TEXT | Name of the venue or park | Optional |
| address | TEXT | Full street address | Optional |
| city | TEXT | City name (Chicago or suburb) | Optional |
| neighborhood | TEXT | Neighborhood or district name | Optional |
| coordinates | GEOGRAPHY(Point,4326) | PostGIS point — enables spatial queries | Required |
| is_free | BOOLEAN | Whether event has free admission | Optional |
| price_min | DECIMAL(8,2) | Minimum ticket price | Optional |
| price_max | DECIMAL(8,2) | Maximum ticket price | Optional |
| price_notes | TEXT | e.g. 'Free but donations welcome' | Optional |
| official_url | TEXT | Link to official event page | Optional |
| ticket_url | TEXT | Link to ticket purchase page | Optional |
| content_hash | TEXT | MD5 of key fields — detects changes on re-ingest | Required |
| is_active | BOOLEAN | False = cancelled/past (soft delete) | Required |
| created_at | TIMESTAMPTZ | Record creation timestamp | Required |
| updated_at | TIMESTAMPTZ | Last update timestamp | Required |

## 3.2  Users Table

| Field | Type | Description | Status |
| --- | --- | --- | --- |
| id | UUID | Matches Supabase Auth user ID | Required |
| display_name | TEXT | Public username shown on comments | Required |
| avatar_url | TEXT | Profile photo URL (from Google OAuth) | Optional |
| email | TEXT | User email — not shown publicly | Required |
| is_banned | BOOLEAN | Admin can ban abusive users | Required |
| created_at | TIMESTAMPTZ | Account creation timestamp | Required |

## 3.3  Comments Table

| Field | Type | Description | Status |
| --- | --- | --- | --- |
| id | UUID | Primary key | Required |
| event_id | UUID | Foreign key → events.id | Required |
| user_id | UUID | Foreign key → users.id | Required |
| body | TEXT | The comment text content | Required |
| type | TEXT | ENUM: general ¦ looking_to_join ¦ carpool_offer ¦ carpool_request ¦ question | Required |
| reported_count | INTEGER | Incremented on each user report | Required |
| is_deleted | BOOLEAN | Soft delete — preserves thread structure | Required |
| created_at | TIMESTAMPTZ | Post timestamp | Required |
| updated_at | TIMESTAMPTZ | Last edit timestamp | Required |

ℹ  Add a PostGIS spatial index on events.coordinates: CREATE INDEX ON events USING GIST (coordinates); — this makes radius queries fast even with thousands of events.

# 4.  Backend API — Express Endpoints

All endpoints return JSON. Authentication is validated via Supabase JWT middleware on protected routes. Base URL: /api/v1

## 4.1  Events Endpoints

| Method | Route | Description + Query Params |
| --- | --- | --- |
| GET | /events | List events. Params: category[], start_date, end_date, q (search), lat, lng, radius_km, limit, offset |
| GET | /events/:id | Single event detail with full description, coordinates, and links |
| GET | /events/within-bounds | Events within a map bounding box. Params: north, south, east, west (lat/lng) |
| POST | /events | [Admin only] Manually create an event |
| PUT | /events/:id | [Admin only] Update an event record |

## 4.2  Comments Endpoints

| Method | Route | Description |
| --- | --- | --- |
| GET | /events/:id/comments | All comments for an event, ordered by created_at DESC. Supports ?type= filter |
| POST | /events/:id/comments | [Auth required] Post a new comment. Body: { body, type } |
| POST | /comments/:id/report | [Auth required] Increment reported_count on a comment |
| DELETE | /comments/:id | [Admin only] Soft-delete a comment (set is_deleted = true) |

## 4.3  Auth Endpoints

| Method | Route | Description |
| --- | --- | --- |
| POST | /auth/google | Handled by Supabase Auth client-side. Backend validates JWT on each protected request. |
| GET | /auth/me | [Auth required] Returns current user profile from users table |

ℹ  Use a middleware function checkAuth(req, res, next) that verifies the Supabase JWT from the Authorization: Bearer <token> header on every protected route.

# 5.  Frontend Architecture

## 5.1  Folder Structure

src/
  components/
    Map/          → MapView.jsx, MarkerCluster.jsx, DrawAreaTool.jsx
    Events/       → EventCard.jsx, EventDetailPanel.jsx, EventList.jsx
    Filters/      → CategoryFilter.jsx, DateRangePicker.jsx, SearchBar.jsx
    Community/    → CommentThread.jsx, CommentForm.jsx, CommentBadge.jsx
    Auth/         → LoginButton.jsx, UserAvatar.jsx
    Admin/        → ReportedComments.jsx
    Layout/       → Navbar.jsx, Sidebar.jsx
  hooks/          → useEvents.js, useComments.js, useAuth.js, useMapBounds.js
  services/       → api.js (all fetch calls), supabase.js (client init)
  store/          → eventFilters.js (Zustand or Context)
  pages/          → Home.jsx, EventDetail.jsx, AdminDashboard.jsx
  utils/          → formatDate.js, categoryColors.js, geoUtils.js

## 5.2  Key Component Behaviors

MapView.jsx

- Initialize Mapbox centered on Chicago (lat: 41.8827, lng: -87.6233, zoom: 11)

- Fetch events from /api/v1/events whenever map bounds change (debounced 400ms)

- Render clustered markers using mapbox-gl's built-in clustering (clusterMaxZoom: 14)

- On marker click → open EventDetailPanel as a side drawer

- On cluster click → fly to cluster bounds

CategoryFilter.jsx

- Render pill buttons for each category with color coding

- Allow multi-select — selected categories passed as query params to /events

- "All" button clears selection

EventDetailPanel.jsx

- Slide-in drawer from the right on desktop, bottom sheet on mobile

- Displays: title, image, dates, location, cost, description, official URL button

- Contains <CommentThread eventId={id} /> below event details

CommentThread.jsx

- Fetch comments on mount from /api/v1/events/:id/comments

- Subscribe to Supabase Realtime channel for new inserts on the comments table

- Render CommentBadge (type pill) + display name + timestamp + body

- Show CommentForm below if user is authenticated; show login prompt if not

- Show Report button on each comment; hide own comments' report button

# 6.  Data Ingestion Strategy

## 6.1  Data Sources — Priority Order

| Priority | Source | Method | Refresh Rate |
| --- | --- | --- | --- |
| 1 — Primary | Eventbrite API | Official REST API — free, structured JSON, covers most ticketed Chicago events | Every 6 hours |
| 2 — Primary | Chicago Open Data Portal | data.cityofchicago.org — permitted events dataset, free API (Socrata) | Daily |
| 3 — Primary | Ticketmaster Discovery API | Free API, covers concerts and large events in Chicagoland | Every 12 hours |
| 4 — Secondary | iCal / RSS Feeds | Parse .ics files from Chicago Park District, local venues, suburb sites | Daily |
| 5 — Manual | Admin Entry | Admin dashboard form to add events not captured by automated sources | On demand |
| 6 — Last Resort | Web Scraping | Playwright/Puppeteer for JS-rendered sites. Respect robots.txt. Rate limit: 1 req/3s | Every 2-3 days |

## 6.2  Ingestion Pipeline (Per Source)

- Fetch raw data from source (API call or scrape)

- Normalize to standard Event schema (map fields, parse dates, geocode if no coordinates)

- Compute content_hash = MD5(title + start_datetime + address)

- Query DB: SELECT id, content_hash FROM events WHERE source=? AND external_id=?

- If no match → INSERT new event

- If match and hashes differ → UPDATE changed fields + bump updated_at

- If match and hashes same → SKIP (no write needed)

- Set is_active = false on events past their end_datetime

ℹ  This pipeline is idempotent — you can run it multiple times without creating duplicates. Schedule with node-cron inside your Express server.

# 7.  Full Development Roadmap

| MILESTONE 1: Project Scaffold & Dev Environment |  |  |
| --- | --- | --- |
| Week(s) | Week 1 |  |
| ⚡ Key | Initialize repos | Create GitHub repo. Scaffold /client (Vite + React) and /server (Node + Express) folders |
| ⚡ Key | Environment config | Set up .env files for Supabase URL, Supabase anon key, Mapbox token, Eventbrite API key |
| ⚡ Key | Hello World API | Express server on port 3001 with GET /api/v1/health returning { status: 'ok' } |
| ⚡ Key | Hello World frontend | React app fetches /health and renders 'API connected' in the browser |
|  | Tailwind setup | Install and configure Tailwind CSS in the React project |
| ⚡ Key | Supabase project | Create Supabase project, enable PostGIS extension, note connection string |

| MILESTONE 2: Database & Seed Data |  |  |
| --- | --- | --- |
| Week(s) | Week 1-2 |  |
| ⚡ Key | Create tables | Run SQL to create events, users, comments tables with all fields from Section 3 |
| ⚡ Key | PostGIS index | CREATE INDEX ON events USING GIST (coordinates); |
| ⚡ Key | Seed script | Write seed.js that inserts 15-20 fake Chicago events with real lat/lng coordinates |
| ⚡ Key | GET /events endpoint | Express route queries Supabase, returns JSON array of events |
|  | Test API | Use Postman or curl to verify events return correctly |

| MILESTONE 3: Map with Live Markers |  |  |
| --- | --- | --- |
| Week(s) | Week 2 |  |
| ⚡ Key | Mapbox integration | Install mapbox-gl, initialize map centered on Chicago in MapView.jsx |
| ⚡ Key | Render markers | Fetch /events on load, add a marker for each event using coordinates |
| ⚡ Key | Clustering | Enable Mapbox source clustering — markers group at lower zoom levels |
| ⚡ Key | Marker popup | Clicking a marker shows a small popup with event title and date |
| ⚡ Key | EventDetailPanel | Full slide-in drawer with event details opens on marker or popup click |
|  | Dynamic loading | Re-fetch events when map is panned/zoomed (debounced 400ms) |

| MILESTONE 4: Filters, Search & Date Range |  |  |
| --- | --- | --- |
| Week(s) | Week 2-3 |  |
| ⚡ Key | CategoryFilter | Pill buttons for each category; multi-select state managed in Zustand |
| ⚡ Key | DateRangePicker | Date inputs for start/end; passed as query params to /events |
| ⚡ Key | SearchBar | Text input triggers /events?q= search against title and description |
| ⚡ Key | Radius filter | User types or drags a radius; ST_DWithin PostGIS query on backend |
|  | Draw-area filter | User draws a polygon on map; ST_Within PostGIS query on backend |
|  | Filter UI layout | Collapsible filter panel above or beside the map on desktop |

| MILESTONE 5: First Real Data — Eventbrite |  |  |
| --- | --- | --- |
| Week(s) | Week 3 |  |
| ⚡ Key | Eventbrite API key | Sign up for Eventbrite API, obtain key, store in .env |
| ⚡ Key | Ingestion script | Write /server/ingestion/eventbrite.js — fetches Chicago events, normalizes, upserts |
| ⚡ Key | Deduplication | Implement content_hash check; confirm running script twice = no duplicates |
| ⚡ Key | node-cron schedule | Schedule Eventbrite ingestion to run every 6 hours in server startup |
|  | Chicago Open Data | Write second ingestion script for data.cityofchicago.org permitted events dataset |
| ⚡ Key | Verify on map | Confirm real events appear on the map with correct locations and details |

| MILESTONE 6: Authentication — Google Sign-In |  |  |
| --- | --- | --- |
| Week(s) | Week 4 |  |
| ⚡ Key | Supabase Auth setup | Enable Google OAuth provider in Supabase dashboard; add redirect URLs |
| ⚡ Key | LoginButton.jsx | Calls supabase.auth.signInWithOAuth({ provider: 'google' }) |
| ⚡ Key | Auth state hook | useAuth.js — subscribes to supabase.auth.onAuthStateChange, exposes user |
| ⚡ Key | UserAvatar.jsx | Shows Google profile photo and display name in Navbar when logged in |
| ⚡ Key | Backend JWT middleware | checkAuth middleware verifies Supabase JWT on protected Express routes |
| ⚡ Key | User record sync | On first login, insert row into users table if not exists (upsert pattern) |
|  | Logout | supabase.auth.signOut() + clear local state |

| MILESTONE 7: Community Comments |  |  |
| --- | --- | --- |
| Week(s) | Week 4-5 |  |
| ⚡ Key | CommentThread.jsx | Fetch and display comments for an event below the detail panel |
| ⚡ Key | CommentForm.jsx | Textarea + type selector (Looking to Join / Carpool Offer / etc.) + Submit |
| ⚡ Key | POST /comments endpoint | Auth-protected; validates body; inserts into comments table |
| ⚡ Key | Comment type badges | Colored pill badge next to each comment showing its type |
| ⚡ Key | Supabase Realtime | Subscribe to comments table inserts — new comments appear without refresh |
|  | Report button | POST /comments/:id/report increments reported_count |
|  | Login prompt | Unauthenticated users see 'Sign in to join the conversation' instead of form |

| MILESTONE 8: Admin & Moderation |  |  |
| --- | --- | --- |
| Week(s) | Week 5 |  |
| ⚡ Key | AdminDashboard.jsx | Page at /admin — only accessible if user has is_admin flag in users table |
| ⚡ Key | Reported comments view | List comments with reported_count > 0, sorted by count descending |
| ⚡ Key | Soft delete | Admin clicks Delete → sets is_deleted = true; comment replaced with [removed] |
|  | Ban user | Admin sets users.is_banned = true; banned users cannot post comments |
|  | Manual event entry | Admin form to create events manually for sources with no API |

| MILESTONE 9: Polish, Performance & Deploy |  |  |
| --- | --- | --- |
| Week(s) | Week 6 |  |
| ⚡ Key | Mobile responsive | Map + filter panel + detail drawer all work on phone screen sizes |
| ⚡ Key | Loading states | Skeleton loaders on event list; spinner on map while fetching |
| ⚡ Key | Error handling | API errors show user-friendly messages; retry logic on failed fetches |
| ⚡ Key | Deploy frontend | Push to Vercel via GitHub integration; set environment variables |
| ⚡ Key | Deploy backend | Deploy Express to Railway; connect to Supabase production database |
| ⚡ Key | Production cron jobs | Verify ingestion cron runs on Railway server in production |
| ⚡ Key | Environment secrets | Confirm no API keys are exposed in frontend bundle or public repos |
|  | Share & test | Share URL with 3-5 real people; collect feedback |

| MILESTONE 10: Plan a Day Trip Feature |  |  |
| --- | --- | --- |
| Week(s) | Week 7-8 (Phase 2) |  |
|  | Cluster detection | Given a date, find spatial clusters of events using DBSCAN algorithm |
|  | Day Trip UI | User selects a date; map highlights clustered zones with event counts |
|  | Cluster detail | Click a cluster zone → see all events in that area for that day, sortable by time |
|  | Route suggestion | Optional: suggest optimal visit order using simple distance sorting |
|  | Save trip | Auth users can save a planned day trip to their profile |

# 8.  How to Prompt Claude Code

Use these prompt templates when working through each milestone. The more specific your prompt, the better the output.

## 8.1  Golden Rules for Prompting

- Always open your project folder in VS Code before starting a Claude Code session

- One milestone at a time — don't ask for everything at once

- Reference this document: 'Following the schema in my roadmap doc...'

- Ask Claude to explain before accepting: 'Before making changes, explain what you're about to do'

- After each milestone, commit to GitHub before moving to the next

## 8.2  Example Prompts by Milestone

Milestone 1 — Scaffold

"Create a monorepo project with two folders: /client (React + Vite + Tailwind) and /server (Node.js + Express). The server should run on port 3001 and expose GET /api/v1/health returning { status: 'ok', timestamp: new Date() }. The client should fetch this endpoint on load and display the result. Use .env files for configuration."

Milestone 2 — Database

"Write the SQL to create these three tables in PostgreSQL with PostGIS enabled: events (with a GEOGRAPHY(Point,4326) column called coordinates), users, and comments. Include all fields from my schema doc. Then write a seed.js script that inserts 20 fake Chicago events with realistic lat/lng coordinates spread across different neighborhoods."

Milestone 3 — Map

"Build a MapView React component using mapbox-gl. Initialize centered on Chicago (lat 41.8827, lng -87.6233, zoom 11). Fetch events from GET /api/v1/events and add a GeoJSON source with clustering enabled (clusterMaxZoom 14). Render circle layers for clusters and individual markers. Clicking a marker should open an EventDetailPanel slide-in drawer on the right side."

Milestone 5 — Ingestion

"Write an Eventbrite ingestion script at /server/ingestion/eventbrite.js. It should: fetch events in Chicago using the Eventbrite API (location.address=Chicago), normalize each event to our database schema, compute a content_hash using MD5 of title+start_datetime+address, check if external_id already exists in the database, insert if new or update if hash changed, and skip if unchanged. Schedule this with node-cron to run every 6 hours."

Milestone 7 — Comments

"Build a CommentThread component that fetches comments from GET /api/v1/events/:id/comments and subscribes to Supabase Realtime for live updates. Each comment shows a colored type badge (general=gray, looking_to_join=green, carpool_offer=blue, carpool_request=orange, question=purple), the user's display name, timestamp, and body text. Below the list, show a CommentForm with a textarea and type dropdown if the user is logged in, or a login prompt if not."

# 9.  Environment Variables Reference

## 9.1  Server (.env in /server)

| Variable | Value / Where to Get It |
| --- | --- |
| SUPABASE_URL | Your Supabase project URL — Settings → API |
| SUPABASE_SERVICE_KEY | Service role key (not anon key) — Settings → API → service_role |
| EVENTBRITE_API_KEY | Eventbrite developer portal → My Apps → API Key |
| TICKETMASTER_API_KEY | developer.ticketmaster.com → My Apps |
| PORT | 3001 (local) — Railway sets this automatically in production |
| FRONTEND_URL | http://localhost:5173 (dev) / your Vercel URL (prod) — for CORS |

## 9.2  Client (.env in /client)

| Variable | Value / Where to Get It |
| --- | --- |
| VITE_MAPBOX_TOKEN | mapbox.com → Account → Access Tokens → Create token |
| VITE_SUPABASE_URL | Same as server SUPABASE_URL |
| VITE_SUPABASE_ANON_KEY | Supabase → Settings → API → anon / public key (safe to expose) |
| VITE_API_BASE_URL | http://localhost:3001/api/v1 (dev) / your Railway URL (prod) |

ℹ  VITE_ prefix is required for Vite to expose variables to the browser. Never put secrets (service keys, private API keys) in /client .env files — they will be visible in the browser bundle.

# 10.  Architecture Diagram (Text)

┌─────────────────────────────────────────────────────────────────────┐
│                        USER'S BROWSER                              │
│  React + Vite (Vercel)                                              │
│  ┌────────────┐  ┌──────────────┐  ┌──────────┐  ┌─────────────┐  │
│  │ Mapbox GL  │  │ Filter Panel │  │ Event    │  │ Comment     │  │
│  │ Map + Mark │  │ Category/Date│  │ Detail   │  │ Thread +    │  │
│  │ Clustering │  │ Search/Radius│  │ Panel    │  │ Realtime    │  │
│  └─────┬──────┘  └──────┬───────┘  └────┬─────┘  └──────┬──────┘  │
│        └──────────────────┴───────────────┴───────────────┘         │
│                               │  REST API calls                     │
└───────────────────────────────┼─────────────────────────────────────┘
                                │
┌───────────────────────────────┼─────────────────────────────────────┐
│          EXPRESS SERVER (Railway)                                   │
│                               │                                     │
│  ┌────────────────────────────┴──────────────────┐                 │
│  │  Routes: /events  /comments  /auth            │                 │
│  │  Middleware: checkAuth (Supabase JWT verify)   │                 │
│  │  Cron Jobs: Eventbrite, OpenData, Ticketmaster │                 │
│  └────────────────────┬──────────────────────────┘                 │
└───────────────────────┼─────────────────────────────────────────────┘
                        │
┌───────────────────────┼─────────────────────────────────────────────┐
│          SUPABASE (Managed PostgreSQL)                              │
│                       │                                             │
│  ┌──────────┐  ┌──────┴──────┐  ┌──────────┐  ┌─────────────────┐ │
│  │ events   │  │ users       │  │ comments │  │ Auth + Realtime  │ │
│  │ +PostGIS │  │ (profiles)  │  │ table    │  │ (Google OAuth)   │ │
│  └──────────┘  └─────────────┘  └──────────┘  └─────────────────┘ │
└─────────────────────────────────────────────────────────────────────┘
External Data Sources → Ingestion Scripts → events table:
  Eventbrite API ──────────┐
  Chicago Open Data ────────┤──▶  Normalize → Deduplicate → Upsert
  Ticketmaster API ─────────┤
  iCal Feeds ──────────────┘

END OF DOCUMENT

Feed each section to Claude Code one at a time. Start with Section 2, then 3, then 4...