CHICAGOLAND EVENTS MAP

Full Product Roadmap & Technical Blueprint

Version 2.0  •  April 2026

Includes: Map • Filters • Community Comments • Community Event Submissions • Admin Moderation

HOW TO USE THIS DOCUMENT

Feed each section to Claude Code as a separate prompt. Work in milestone order. Commit to GitHub after every milestone before proceeding.

Section order: 2 (Stack) → 3 (Database) → 4 (Backend API) → 5 (Frontend) → 6 (Data Ingestion) → 7 (Submissions) → 8 (Roadmap) → 9 (Prompts)

| ⚡ Key | = Must-do task | 🆕 New | = Community Submission feature |
| --- | --- | --- | --- |

# 1.  Project Overview & Goals

A web application for Chicago and surrounding suburbs that aggregates external events AND allows community members to submit their own events (dance classes, pottery workshops, neighborhood cleanups, etc.) — all shown on a single interactive map. Users can filter, search, coordinate attendance via comments, and contribute new events that go through automated + admin verification before going live.

## 1.1  Core Features — Phase 1

- Interactive map with event markers, clustering, and two marker styles (Official vs. Community)

- Category filtering: Food, Sightseeing, Festivals, Farmers Market, Nightlife, Music, Arts, Family-Friendly, Classes, Workshops

- Date / date-range filtering

- Keyword search across event titles and descriptions

- Event detail panel: name, description, dates, location, cost, official link, source badge

- Location-based search: draw a polygon or define a radius on the map

- Community comments with typed tags: Looking to Join, Carpool Offer, Carpool Request, Question, General

- User authentication via Google Sign-In (Supabase Auth)

- Community Event Submission: multi-step form with address geocoding preview

- Automated verification: geocoding check + date validation + content moderation (OpenAI)

- Admin moderation: review pending submissions, reported comments, approve/reject events

- "My Submissions" page: users track their submitted events and statuses

## 1.2  Future Features — Phase 2

- "Plan a Day Trip" — spatial clustering tool grouping nearby events on a chosen date

- Private messaging between users for carpool coordination

- "Going" attendance tracking with public attendee count

- Push / email notifications for comment replies and submission status changes

- Trusted community moderators (not just admin)

- Mobile app (React Native)

- Neighborhood / suburb browse mode

# 2.  Technology Stack

| Layer | Choice | Why | Alternative |
| --- | --- | --- | --- |
| Frontend | React + Vite | Largest map-integration ecosystem; fast HMR; biggest learning community | Vue 3 |
| Styling | Tailwind CSS | Utility-first; fast to prototype; great for multi-step forms | CSS Modules |
| Map | Mapbox GL JS | Best free-tier clustering; polygon draw tools built-in; custom marker styles | Leaflet + OSM |
| Backend | Node.js + Express | Same language as frontend (JavaScript); minimal boilerplate | Python / FastAPI |
| Database | PostgreSQL + PostGIS | Native geospatial queries; robust; same DB handles events + submissions + users | MongoDB |
| Auth + Realtime | Supabase | Handles auth, Postgres hosting, and realtime comment subscriptions in one service | Firebase |
| Content Moderation | OpenAI Moderation API | Free API; automatically flags hate speech / inappropriate content in submissions | AWS Comprehend |
| Geocoding | Mapbox Geocoding API | Already using Mapbox for map; same token; converts addresses to lat/lng | Google Geocoding |
| Job Scheduler | node-cron | Simple cron for data ingestion jobs; runs inside Express process | Bull / BullMQ |
| Deploy: Frontend | Vercel | Free tier; zero-config React deploy; automatic preview URLs on PR | Netlify |
| Deploy: Backend | Railway | Free PostgreSQL + PostGIS; Node server; one-click deploy from GitHub | Render |
| Version Control | GitHub | Standard; integrates with Vercel and Railway for auto-deploy on push | GitLab |

ℹ  OpenAI Moderation API is completely free and requires only an OpenAI account. It's separate from their paid chat API — you won't incur charges just for moderation.

# 3.  Database Schema

All tables live in PostgreSQL (Supabase). Run this first: CREATE EXTENSION IF NOT EXISTS postgis;

## 3.1  Events Table

Stores ALL events regardless of source — ingested from APIs or submitted by users. The submission_status field controls what appears on the map.

| Field | Type | Description | Status |
| --- | --- | --- | --- |
| id | UUID | Primary key, auto-generated (gen_random_uuid()) | Required |
| external_id | TEXT | ID from source system (e.g. Eventbrite event ID). NULL for user submissions. | Optional |
| source | TEXT | 'eventbrite' ¦ 'choosechicago' ¦ 'ticketmaster' ¦ 'ical' ¦ 'manual' ¦ 'community' | Required |
| is_user_submitted | BOOLEAN | TRUE for community submissions; FALSE for ingested events. Drives map badge. | Required |
| submitted_by_user_id | UUID | FK → users.id. NULL for ingested events. Set for all community submissions. | Optional |
| submission_status | TEXT | 'ingested' ¦ 'pending' ¦ 'approved' ¦ 'rejected' ¦ 'flagged'. Map shows ingested + approved only. | Required |
| verification_score | INTEGER | 0–100 score computed by automated checks. Higher = more trustworthy. | New |
| verification_details | JSONB | JSON object storing results of each automated check (geocode, date, moderation, URL) | New |
| submission_notes | TEXT | Admin's message to submitter shown on rejection or approval | New |
| contact_email | TEXT | Submitter's email — NOT shown publicly. Used for status notifications. | New |
| title | TEXT | Event name | Required |
| description | TEXT | Full event description | Optional |
| category | TEXT[] | Array e.g. ['Music','Food']. Includes new: 'Classes', 'Workshops' | Required |
| tags | TEXT[] | Freeform keywords for full-text search | Optional |
| image_url | TEXT | Hero image URL | Optional |
| start_datetime | TIMESTAMPTZ | Start date and time with timezone | Required |
| end_datetime | TIMESTAMPTZ | End date and time with timezone | Optional |
| is_recurring | BOOLEAN | TRUE for weekly markets, regular classes, etc. | Required |
| recurrence_rule | TEXT | iCal RRULE string for recurring events | Optional |
| venue_name | TEXT | Name of the venue, park, or studio | Optional |
| address | TEXT | Full street address (geocoded to coordinates) | Optional |
| city | TEXT | City name — Chicago or suburb | Optional |
| neighborhood | TEXT | Neighborhood or district | Optional |
| coordinates | GEOGRAPHY(Point,4326) | PostGIS point — enables all spatial queries. Required for map display. | Required |
| is_free | BOOLEAN | Whether event has free admission | Optional |
| price_min | DECIMAL(8,2) | Minimum price (0 if free) | Optional |
| price_max | DECIMAL(8,2) | Maximum price | Optional |
| price_notes | TEXT | 'Free but donations welcome', 'Sliding scale $10–$30', etc. | Optional |
| official_url | TEXT | Link to official event page | Optional |
| ticket_url | TEXT | Link to ticket purchase | Optional |
| content_hash | TEXT | MD5 of title+start_datetime+address — detects changes on re-ingest | Required |
| is_active | BOOLEAN | FALSE = cancelled or past (soft delete). Never hard-delete. | Required |
| created_at | TIMESTAMPTZ | Record creation timestamp | Required |
| updated_at | TIMESTAMPTZ | Last update timestamp | Required |

ℹ  Map query filter: WHERE (submission_status = 'ingested' OR submission_status = 'approved') AND is_active = TRUE. This single condition covers both external and community events with zero extra code.

## 3.2  Users Table

| Field | Type | Description | Status |
| --- | --- | --- | --- |
| id | UUID | Matches Supabase Auth user ID exactly | Required |
| display_name | TEXT | Public username shown on comments and submissions | Required |
| avatar_url | TEXT | Profile photo from Google OAuth | Optional |
| email | TEXT | Email — not shown publicly; used for submission notifications | Required |
| is_admin | BOOLEAN | Grants access to admin dashboard and moderation tools | Required |
| is_banned | BOOLEAN | Banned users cannot comment or submit events | Required |
| submission_count | INTEGER | Total events submitted — for trust scoring future use | New |
| approved_count | INTEGER | Total submissions approved — builds submitter reputation | New |
| created_at | TIMESTAMPTZ | Account creation timestamp | Required |

## 3.3  Comments Table

| Field | Type | Description | Status |
| --- | --- | --- | --- |
| id | UUID | Primary key | Required |
| event_id | UUID | FK → events.id — works for both ingested and community events | Required |
| user_id | UUID | FK → users.id | Required |
| body | TEXT | The comment text | Required |
| type | TEXT | general ¦ looking_to_join ¦ carpool_offer ¦ carpool_request ¦ question | Required |
| reported_count | INTEGER | Incremented each time a user reports this comment | Required |
| is_deleted | BOOLEAN | Soft delete — preserves thread structure, shows [removed] | Required |
| created_at | TIMESTAMPTZ | Post timestamp | Required |
| updated_at | TIMESTAMPTZ | Last edit timestamp | Required |

## 3.4  Event Submission Log Table

Audit trail for every status change on a community-submitted event.

| Field | Type | Description | Status |
| --- | --- | --- | --- |
| id | UUID | Primary key | New |
| event_id | UUID | FK → events.id | New |
| action | TEXT | submitted ¦ auto_approved ¦ auto_rejected ¦ admin_approved ¦ admin_rejected ¦ flagged ¦ edited | New |
| actor_user_id | UUID | Who performed the action — submitter or admin | New |
| note | TEXT | Reason for rejection or approval message shown to submitter | New |
| verification_snapshot | JSONB | Snapshot of verification_details at time of action | New |
| created_at | TIMESTAMPTZ | Timestamp of action | New |

ℹ  Add these indexes: CREATE INDEX ON events USING GIST (coordinates); — for spatial queries. CREATE INDEX ON events (submission_status, is_active); — for map filter. CREATE INDEX ON events (submitted_by_user_id); — for My Submissions page.

# 4.  Backend API — All Endpoints

Base URL: /api/v1. All responses are JSON. Auth column: Public = no token needed, Auth = user JWT required, Admin = admin JWT required.

## 4.1  Events Endpoints

| Method | Route | Description + Params | Auth |
| --- | --- | --- | --- |
| GET | /events | List events. Params: category[], start_date, end_date, q, lat, lng, radius_km, limit, offset. Only returns submission_status IN ('ingested','approved') | Public |
| GET | /events/:id | Single event detail — all fields including verification badge | Public |
| GET | /events/within-bounds | Events in map bounding box. Params: north, south, east, west | Public |
| POST | /events | [Admin] Manually create an ingested event bypassing submission flow | Admin |
| PUT | /events/:id | [Admin] Update any event field directly | Admin |

## 4.2  Community Submission Endpoints

| Method | Route | Description | Auth |
| --- | --- | --- | --- |
| POST | /submissions | Submit a new community event. Runs automated verification. Stores as 'pending'. Returns submission_id. | Auth |
| GET | /submissions/mine | Returns all submissions by the current user with status, score, and admin notes | Auth |
| PUT | /submissions/:id | Edit a rejected submission and resubmit. Re-runs verification. Resets status to 'pending'. | Auth |
| GET | /admin/submissions | Pending queue sorted by verification_score DESC. Includes all check results. | Admin |
| GET | /admin/submissions/all | All submissions with filters: status, date range, user. For full audit view. | Admin |
| PUT | /admin/submissions/:id/approve | Approve a submission: sets submission_status = 'approved', logs action, notifies submitter. | Admin |
| PUT | /admin/submissions/:id/reject | Reject: sets status = 'rejected'. Body: { reason }. Logs action, notifies submitter. | Admin |
| PUT | /admin/submissions/:id/flag | Flag an already-approved community event for re-review. Sets status = 'flagged'. | Admin |

## 4.3  Comments Endpoints

| Method | Route | Description | Auth |
| --- | --- | --- | --- |
| GET | /events/:id/comments | All comments for any event (works for both ingested and community events). Supports ?type= filter. | Public |
| POST | /events/:id/comments | Post a new comment. Body: { body, type }. Banned users receive 403. | Auth |
| POST | /comments/:id/report | Increment reported_count on a comment. | Auth |
| DELETE | /comments/:id | Soft-delete: sets is_deleted = true, body shows as [removed]. | Admin |

## 4.4  Auth Endpoints

| Method | Route | Description | Auth |
| --- | --- | --- | --- |
| GET | /auth/me | Returns current user profile from users table including submission_count, approved_count | Auth |
| POST | /auth/geocode | Proxy to Mapbox Geocoding API — converts address string to {lat, lng, formatted_address}. Used by submission form. | Auth |

ℹ  checkAuth middleware: verifies Supabase JWT from 'Authorization: Bearer <token>' header. checkAdmin extends it by also checking users.is_admin = TRUE. Apply to all protected routes.

# 5.  Frontend Architecture

## 5.1  Full Folder Structure

src/
  components/
    Map/
      MapView.jsx              → Main map, marker layers, clustering
      MarkerCluster.jsx        → Cluster circle layer config
      DrawAreaTool.jsx         → Polygon draw for location search
      CommunityMarker.jsx      → Distinct teal marker for community events
    Events/
      EventCard.jsx            → Compact card for list view
      EventDetailPanel.jsx     → Full slide-in drawer with comments
      EventList.jsx            → Scrollable list beside map
      SourceBadge.jsx          → 'Official' (blue) vs 'Community' (teal) badge
    Filters/
      CategoryFilter.jsx       → Multi-select pill buttons
      DateRangePicker.jsx      → Start/end date inputs
      SearchBar.jsx            → Keyword search input
    Community/
      CommentThread.jsx        → Realtime comment list
      CommentForm.jsx          → Textarea + type dropdown
      CommentBadge.jsx         → Colored type pill
    Submissions/
      SubmitEventButton.jsx    → Floating button opens form
      SubmitEventForm.jsx      → Multi-step wizard (5 steps)
      StepBasicInfo.jsx        → Title, category, description
      StepWhen.jsx             → Dates, recurring toggle
      StepWhere.jsx            → Address + geocoding mini-map preview
      StepDetails.jsx          → Cost, URL, contact email
      StepReview.jsx           → Summary before submit
      MySubmissions.jsx        → User's submission history + statuses
      SubmissionStatusBadge.jsx → Pending/Approved/Rejected/Flagged pill
    Auth/
      LoginButton.jsx
      UserAvatar.jsx
    Admin/
      AdminDashboard.jsx       → Tabbed: Pending | Flagged | Comments | Events
      SubmissionReviewCard.jsx → Shows event details + verification score + approve/reject
      VerificationScoreBar.jsx → Visual score display with check breakdown
      ReportedComments.jsx
    Layout/
      Navbar.jsx               → Logo, search, user avatar, Submit Event button
      Sidebar.jsx              → Filter panel
  hooks/
    useEvents.js              → Fetch events with current filters
    useComments.js            → Fetch + realtime subscribe to comments
    useAuth.js                → Supabase auth state
    useMapBounds.js           → Track current map viewport
    useSubmission.js          → Multi-step form state + submit logic
    useGeocoding.js           → Debounced address → coordinates lookup
  services/
    api.js                   → All fetch calls to /api/v1
    supabase.js              → Supabase client init
  store/
    filters.js               → Zustand store: categories, dates, search
    submission.js            → Zustand store: form steps state
  pages/
    Home.jsx                 → Map + filters + event list
    MySubmissions.jsx        → /my-submissions route
    AdminDashboard.jsx       → /admin route
  utils/
    formatDate.js
    categoryColors.js        → Category → color mapping
    geoUtils.js
    verificationHelpers.js   → Parse verification_details into human-readable results

## 5.2  Key Component Behaviors

MapView.jsx

- Initialize Mapbox centered on Chicago (lat: 41.8827, lng: -87.6233, zoom: 11)

- Two GeoJSON sources: one for ingested events (blue markers), one for community events (teal markers)

- Both sources use clustering (clusterMaxZoom: 14)

- Re-fetch events when map bounds change, debounced 400ms

- Clicking a marker → opens EventDetailPanel showing SourceBadge ('Official' or 'Community')

SubmitEventForm.jsx — 5-Step Wizard

- Step 1 — Basic Info: title (required), category multi-select, description

- Step 2 — When: start date/time (required), end date/time, recurring toggle + rule

- Step 3 — Where: address text input → debounced geocode call → pin appears on mini-map preview → user confirms location is correct

- Step 4 — Details: is_free toggle, price inputs if paid, official_url, contact_email

- Step 5 — Review: full summary of all fields → Submit button

- On submit: POST /submissions → show 'Submitted! We'll review within 48 hours.' confirmation

MySubmissions.jsx

- Fetch GET /submissions/mine on load

- Each card shows: event title, submitted date, SubmissionStatusBadge, verification score bar

- If rejected: show admin's rejection note and an 'Edit & Resubmit' button

- If approved: show a 'View on Map' link

SubmissionReviewCard.jsx (Admin)

- Shows full event details as the public would see them

- VerificationScoreBar: color-coded 0–100 with breakdown of each check (Geocode ✓, Date ✓, Content ✓, URL ?)

- Approve button (green) → PUT /admin/submissions/:id/approve

- Reject button (red) → opens note textarea → PUT /admin/submissions/:id/reject

- After action: card removed from pending queue, next card shown

# 6.  External Data Ingestion Strategy

## 6.1  Data Sources — Priority Order

| Priority | Source | Method | Refresh Rate |
| --- | --- | --- | --- |
| 1 — Primary | Eventbrite API | Official REST API — free, structured JSON, largest Chicago event database | Every 6 hours |
| 2 — Primary | Chicago Open Data Portal | data.cityofchicago.org — permitted events; free Socrata API | Daily |
| 3 — Primary | Ticketmaster API | Free Discovery API; covers concerts and large Chicagoland events | Every 12 hours |
| 4 — Secondary | iCal / RSS Feeds | Parse .ics files from Chicago Park District, local venues, suburb sites | Daily |
| 5 — Manual | Admin Entry | Admin dashboard form — for events not captured by automated sources | On demand |
| 6 — Last Resort | Web Scraping | Playwright for JS-rendered sites. Check robots.txt. Rate limit: 1 req/3 sec. | Every 2–3 days |

## 6.2  Ingestion Pipeline (Per Source)

- Fetch raw data from source API or scraper

- Normalize to standard Event schema — set source = 'eventbrite' etc., is_user_submitted = FALSE, submission_status = 'ingested'

- Compute content_hash = MD5(title + start_datetime + address)

- Query DB: SELECT id, content_hash FROM events WHERE source=? AND external_id=?

- If no match → INSERT new event

- If match and hashes differ → UPDATE changed fields + bump updated_at

- If match and hashes same → SKIP (no write needed — idempotent)

- Set is_active = FALSE on events where end_datetime < NOW()

ℹ  All ingested events get submission_status = 'ingested' permanently — they never go through the pending/approved flow. Only community submissions use the pending→approved path.

# 7.  Community Event Submission — Full Spec

This is the system that lets users submit their own events (dance classes, pottery workshops, neighborhood meetups, etc.) for review and publication on the map.

## 7.1  Submission States & Flow

| Status | Who Sets It | What It Means |
| --- | --- | --- |
| pending | System (on submit) | Submitted and awaiting admin review. NOT visible on map. |
| approved | Admin | Reviewed and live on the map with 'Community' badge. |
| rejected | Admin | Declined. User sees rejection note. Can edit and resubmit. |
| flagged | Admin (after reports) | Was approved but reported by users. Temporarily hidden. Admin re-reviews. |
| ingested | Ingestion scripts | External event — bypasses submission flow entirely. Always visible. |

## 7.2  Automated Verification (Stage 1)

Every submission runs these checks automatically and instantly before entering the admin queue:

| Check | Points | How It Works | Fail Action |
| --- | --- | --- | --- |
| Geocoding | 30 pts | Call Mapbox Geocoding API with submitted address. If returns valid coordinates near Chicago → pass. Store lat/lng. | Score 0. Flag for review. |
| Date Validity | 20 pts | start_datetime must be in the future. end_datetime (if provided) must be after start. | Auto-reject with message. |
| Content Moderation | 30 pts | Send title + description to OpenAI Moderation API (free). Check for hate, harassment, sexual content. | Auto-reject with message. |
| URL Reachable | 10 pts | If official_url provided: HEAD request to check it returns 200. Optional — not required. | Score reduced. Note added. |
| Duplicate Check | 10 pts | Fuzzy match on (title similarity > 80% AND date within 1 day AND address within 0.5km). Uses pg_trgm. | Flag as possible duplicate. |

ℹ  Install pg_trgm for fuzzy duplicate detection: CREATE EXTENSION IF NOT EXISTS pg_trgm; — available in Supabase by default.

Score interpretation:

- 80–100: High confidence — auto-approve option (future feature). Admin queue shows as 'Looks Good'

- 50–79: Medium confidence — goes to admin queue for review. Admin queue shows as 'Review Needed'

- 0–49: Low confidence — goes to admin queue marked 'Needs Attention'. May be auto-rejected on content failures.

## 7.3  Admin Review Queue — How to Use

- Open Admin Dashboard → click 'Pending Submissions' tab

- Submissions are sorted by verification_score DESC (easiest approvals first)

- Each card shows: event preview, score bar, breakdown of which checks passed/failed, submitter display name

- Click 'Approve' → event goes live on map immediately with 'Community' badge

- Click 'Reject' → type a brief note (shown to user) → click Confirm

- Rejected user can edit their submission and resubmit — re-runs all checks

⚠  Aim to review the queue every 24–48 hours. Submitters see 'Under review' status. Long delays hurt trust.

## 7.4  Map Display of Community Events

- Community-approved events use a teal/green marker instead of the standard blue

- EventDetailPanel shows a teal 'Community Event' badge near the title

- SourceBadge shows the submitter's display name: 'Submitted by @username'

- All existing features (comments, filtering, search, date range) work identically on community events

- Category filter includes community events — no separate toggle needed

# 8.  Full Development Roadmap

12 milestones across ~10 weeks. ⚡ Key = must complete before next milestone. 🆕 New = part of Community Submission feature.

| MILESTONE 1: Project Scaffold & Dev Environment |  |  |
| --- | --- | --- |
| Week(s) | Week 1 |  |
| ⚡ Key | Initialize repos | GitHub repo. Scaffold /client (Vite + React + Tailwind) and /server (Node + Express) folders. |
| ⚡ Key | Environment config | Create .env files for Supabase URL/key, Mapbox token, Eventbrite key, OpenAI key. |
| ⚡ Key | Hello World API | Express on port 3001 with GET /api/v1/health → { status: 'ok', timestamp } |
| ⚡ Key | Hello World frontend | React app fetches /health and renders 'API connected' in browser |
| ⚡ Key | Supabase project | Create Supabase project. Enable PostGIS and pg_trgm extensions. |
|  | Tailwind + folder structure | Set up Tailwind. Create all folders from Section 5.1. |

| MILESTONE 2: Database Setup & Seed Data |  |  |
| --- | --- | --- |
| Week(s) | Week 1–2 |  |
| ⚡ Key | Create all tables | Run SQL for events, users, comments, event_submission_log with all fields from Section 3. |
| ⚡ Key | Indexes | CREATE INDEX GIST on coordinates; CREATE INDEX on (submission_status, is_active); CREATE INDEX on submitted_by_user_id. |
| ⚡ Key | Seed script | seed.js inserts 20 fake Chicago events with real lat/lng. Set submission_status='ingested', is_user_submitted=FALSE. |
| ⚡ Key | GET /events endpoint | Express route queries Supabase with status filter. Returns JSON. |
|  | Test API | curl or Postman — verify events return, coordinates present, filter works. |

| MILESTONE 3: Map with Live Markers |  |  |
| --- | --- | --- |
| Week(s) | Week 2 |  |
| ⚡ Key | Mapbox integration | Install mapbox-gl. MapView.jsx initialized centered on Chicago, zoom 11. |
| ⚡ Key | Two marker layers | Blue source for ingested; teal source for community (submission_status='approved', is_user_submitted=TRUE). |
| ⚡ Key | Clustering | Both sources cluster at low zoom (clusterMaxZoom: 14). |
| ⚡ Key | Marker popup | Click marker → small popup with title and date. |
| ⚡ Key | EventDetailPanel | Slide-in drawer with full details. SourceBadge shows Official or Community. |
|  | Dynamic loading | Re-fetch on map pan/zoom, debounced 400ms. |

| MILESTONE 4: Filters, Search & Location |  |  |
| --- | --- | --- |
| Week(s) | Week 2–3 |  |
| ⚡ Key | CategoryFilter | Pill buttons. Categories now include 'Classes' and 'Workshops'. Multi-select in Zustand. |
| ⚡ Key | DateRangePicker | Start/end date inputs → query params on /events. |
| ⚡ Key | SearchBar | Text search against title and description. |
| ⚡ Key | Radius filter | ST_DWithin PostGIS query when lat/lng/radius_km params provided. |
|  | Draw-area filter | Mapbox polygon draw → ST_Within PostGIS query. |
|  | Filter panel layout | Collapsible sidebar on desktop; bottom sheet on mobile. |

| MILESTONE 5: External Data Ingestion |  |  |
| --- | --- | --- |
| Week(s) | Week 3 |  |
| ⚡ Key | Eventbrite ingestion | /server/ingestion/eventbrite.js — fetch, normalize, content_hash, upsert. source='eventbrite', submission_status='ingested'. |
| ⚡ Key | Deduplication | Run script twice — confirm zero duplicate inserts. |
| ⚡ Key | node-cron schedule | Eventbrite every 6h, Open Data daily, Ticketmaster every 12h. |
|  | Chicago Open Data | Second ingestion script for data.cityofchicago.org permitted events. |
| ⚡ Key | Verify on map | Real events appear on map with correct locations. |

| MILESTONE 6: Authentication — Google Sign-In |  |  |
| --- | --- | --- |
| Week(s) | Week 4 |  |
| ⚡ Key | Supabase Auth setup | Enable Google OAuth in Supabase dashboard. Add redirect URLs. |
| ⚡ Key | LoginButton.jsx | supabase.auth.signInWithOAuth({ provider: 'google' }) |
| ⚡ Key | useAuth.js hook | Subscribes to onAuthStateChange. Exposes user object. |
| ⚡ Key | User record sync | On first login, upsert into users table. Set submission_count=0, approved_count=0. |
| ⚡ Key | Backend JWT middleware | checkAuth and checkAdmin middleware for protected routes. |
|  | UserAvatar + logout | Navbar shows Google photo. supabase.auth.signOut() on logout. |

| MILESTONE 7: Community Comments |  |  |
| --- | --- | --- |
| Week(s) | Week 4–5 |  |
| ⚡ Key | CommentThread.jsx | Fetch GET /events/:id/comments. Render type badge + name + time + body. |
| ⚡ Key | CommentForm.jsx | Textarea + type dropdown. Show login prompt if unauthenticated. |
| ⚡ Key | POST /comments endpoint | Auth-protected. Check user is not banned. Insert comment. |
| ⚡ Key | Supabase Realtime | Subscribe to comments table inserts — new comments appear instantly. |
|  | Report button | POST /comments/:id/report. Increments reported_count. |
| ⚡ Key | Comment type badges | Color-coded pills: general=gray, looking_to_join=green, carpool_offer=blue, carpool_request=orange, question=purple. |

| MILESTONE 8: Community Event Submission Form |  |  |
| --- | --- | --- |
| Week(s) | Week 5–6 |  |
| 🆕 New | SubmitEventButton | Floating '+' button in map corner. Opens SubmitEventForm modal. Shows login prompt if not authed. |
| 🆕 New | SubmitEventForm — Step 1 | Title (required), category multi-select (required), description. |
| 🆕 New | SubmitEventForm — Step 2 | Start date/time (required), end date/time, recurring toggle. |
| 🆕 New | SubmitEventForm — Step 3 | Address input → debounced call to POST /auth/geocode → pin on mini-map → user confirms. |
| 🆕 New | SubmitEventForm — Step 4 | is_free toggle, price_min/max if paid, official_url, contact_email. |
| 🆕 New | SubmitEventForm — Step 5 | Full review summary → Submit button → POST /submissions. |
| 🆕 New | Confirmation screen | Show 'Submitted! We review within 48 hours.' with submission ID. |
| 🆕 New | POST /submissions endpoint | Validates all required fields. Stores as pending. Returns submission_id. |

| MILESTONE 9: Automated Verification System |  |  |
| --- | --- | --- |
| Week(s) | Week 6 |  |
| 🆕 New | Geocoding check | Call Mapbox Geocoding with submitted address. Verify result is in Chicagoland (lat 41–43, lng -88 to -87). +30pts. |
| 🆕 New | Date validation | start_datetime > NOW(). If end_datetime provided, end > start. +20pts. |
| 🆕 New | OpenAI content moderation | POST to api.openai.com/v1/moderations with title + description. Check flagged field. +30pts. |
| 🆕 New | URL check | HEAD request to official_url. 200 response → +10pts. |
| 🆕 New | Duplicate detection | pg_trgm similarity query + PostGIS proximity + date proximity. Flag if likely duplicate. +10pts. |
| 🆕 New | Score storage | Store total score in verification_score. Store per-check results in verification_details JSONB. |
| 🆕 New | Log submission | Insert into event_submission_log with action='submitted' and verification_snapshot. |

| MILESTONE 10: Admin Moderation Dashboard |  |  |
| --- | --- | --- |
| Week(s) | Week 7 |  |
| ⚡ Key | AdminDashboard.jsx | /admin route. Tabs: Pending Submissions ¦ Flagged Events ¦ Reported Comments ¦ All Events. |
| ⚡ Key | Pending queue | GET /admin/submissions — cards sorted by verification_score DESC. |
| 🆕 New | VerificationScoreBar | Color bar 0–100 with per-check icons (✓/✗) from verification_details. |
| 🆕 New | Approve flow | Green button → PUT /admin/submissions/:id/approve → log action → event goes live. |
| 🆕 New | Reject flow | Red button → note textarea → PUT /admin/submissions/:id/reject → log → user sees note. |
| 🆕 New | Flag approved event | PUT /admin/submissions/:id/flag for re-review after user reports. |
| ⚡ Key | Reported comments | Comments with reported_count > 0 sorted by count. Soft-delete button. |
|  | Ban user | Admin sets users.is_banned = TRUE. Banned users blocked from comments and submissions. |

| MILESTONE 11: My Submissions Page |  |  |
| --- | --- | --- |
| Week(s) | Week 7–8 |  |
| 🆕 New | MySubmissions.jsx | Route /my-submissions. Fetch GET /submissions/mine. Show all user submissions. |
| 🆕 New | SubmissionStatusBadge | Pending=yellow, Approved=green, Rejected=red, Flagged=purple pill. |
| 🆕 New | Rejection note display | If rejected: show admin's note in an alert box. Show 'Edit & Resubmit' button. |
| 🆕 New | Edit & Resubmit | PUT /submissions/:id resubmits edited event. Re-runs all verification checks. |
| 🆕 New | View on map link | If approved: 'View on Map' button flies map to that event and opens detail panel. |
| 🆕 New | Submission stats | Show total submitted / total approved count at top of page. |

| MILESTONE 12: Polish, Performance & Deploy |  |  |
| --- | --- | --- |
| Week(s) | Week 8–9 |  |
| ⚡ Key | Mobile responsive | All views: map, filters, detail drawer, submission form, admin dashboard. |
| ⚡ Key | Loading states | Skeleton loaders on event list and submission cards; spinners on form submit. |
| ⚡ Key | Error handling | API errors show friendly messages; retry logic; form validation errors inline. |
| ⚡ Key | Community marker styling | Finalize teal marker design; ensure it's clearly distinct from blue at all zoom levels. |
| ⚡ Key | Deploy frontend | Push to Vercel via GitHub. Set all VITE_ environment variables. |
| ⚡ Key | Deploy backend | Deploy Express to Railway. Connect to Supabase production DB. |
| ⚡ Key | Production cron jobs | Verify all ingestion crons run on Railway in production. |
| ⚡ Key | Security audit | Confirm no API keys in frontend bundle. Verify admin routes are protected. |
|  | Seed community events | Manually submit 5–10 real Chicago community events to seed the feature. |
|  | Share & collect feedback | Share with 5–10 real users. Watch admin queue fill up. |

# 9.  Claude Code Prompt Guide

Copy these prompts into Claude Code one at a time. Always open your project folder in VS Code first. Commit after each milestone.

## 9.1  Golden Rules

- One milestone at a time — never ask for two milestones at once

- Open the project folder in VS Code before starting any Claude Code session

- Say 'Before making changes, explain what you are about to do' for complex tasks

- Say 'Following the schema in my roadmap document...' to anchor Claude to your spec

- Run the app and test after every milestone — catch bugs early

- Commit to GitHub with a descriptive message before moving to next milestone

## 9.2  Prompts by Milestone

M1 — Scaffold

"Create a monorepo with /client (React + Vite + Tailwind CSS) and /server (Node.js + Express). Server runs on port 3001 with GET /api/v1/health returning { status: 'ok', timestamp: new Date() }. Client fetches this on load and displays the result. Both use .env files. Set up the folder structure from my spec: components/Map, components/Events, components/Filters, components/Community, components/Submissions, components/Auth, components/Admin, components/Layout, hooks/, services/, store/, pages/, utils/."

M2 — Database

"Write SQL to create four tables in PostgreSQL with PostGIS and pg_trgm enabled: events (with GEOGRAPHY(Point,4326) coordinates column, submission_status TEXT, is_user_submitted BOOLEAN, verification_score INTEGER, verification_details JSONB, submitted_by_user_id UUID), users (with is_admin BOOLEAN, submission_count INTEGER, approved_count INTEGER), comments, and event_submission_log. Add these indexes: GIST on events.coordinates, composite on (submission_status, is_active), and on submitted_by_user_id. Then write seed.js inserting 20 fake Chicago events with realistic lat/lng, source='eventbrite', submission_status='ingested', is_user_submitted=FALSE."

M3 — Map with Two Marker Types

"Build MapView.jsx using mapbox-gl centered on Chicago (41.8827, -87.6233, zoom 11). Create TWO GeoJSON sources: 'official-events' (blue markers, submission_status='ingested') and 'community-events' (teal #2E986A markers, submission_status='approved' AND is_user_submitted=TRUE). Both use clustering (clusterMaxZoom: 14). Clicking any marker opens EventDetailPanel. EventDetailPanel should show a SourceBadge: blue 'Official' badge for ingested events, teal 'Community Event' badge for approved submissions. Fetch /api/v1/events on map bounds change, debounced 400ms."

M8 — Submission Form

"Build a 5-step event submission wizard. Step 1: title (required), category multi-select (Food/Music/Arts/Classes/Workshops/etc.), description. Step 2: start_datetime (required), end_datetime, is_recurring toggle. Step 3: address text input that calls POST /auth/geocode (debounced 800ms) → shows a small Mapbox mini-map with a pin the user can confirm or re-enter. Step 4: is_free toggle, price_min/max inputs shown when not free, official_url, contact_email. Step 5: full review of all entries with a Submit button. On submit POST /submissions. Show confirmation 'Submitted! We review within 48 hours.' A floating '+' button in the map corner opens the modal. Show login prompt if user is not authenticated."

M9 — Verification System

"Build a verification service at /server/services/verification.js that runs on every new submission. It should: (1) Call Mapbox Geocoding API with the submitted address, verify result is in Chicagoland (lat 41-43, lng -88 to -87), store coordinates — award 30 points if passes. (2) Verify start_datetime is in the future — award 20 points. (3) Send title + description to OpenAI Moderation API (POST https://api.openai.com/v1/moderations), check that results[0].flagged is false — award 30 points; auto-reject with message if flagged. (4) If official_url provided, send HEAD request and check for 200 response — award 10 points. (5) Run pg_trgm similarity query for duplicate detection within 0.5km and 1 day — award 10 points if no duplicate found. Store total score in verification_score and per-check results object in verification_details JSONB. Insert row in event_submission_log with action='submitted'."

M10 — Admin Dashboard

"Build an AdminDashboard at /admin (redirect non-admins to home). Four tabs: (1) Pending Submissions: fetches GET /admin/submissions, cards sorted by verification_score DESC, each showing event preview + a color bar visualization of verification_score (0-100) + per-check icons (geocode ✓/✗, date ✓/✗, content ✓/✗, url ✓/?) + Approve (green) and Reject (red, opens note textarea) buttons. (2) Flagged Events: events with submission_status='flagged'. (3) Reported Comments: comments with reported_count > 0 sorted descending with soft-delete button. (4) All Events: searchable table of all events with edit and toggle is_active buttons."

M11 — My Submissions Page

"Build a My Submissions page at /my-submissions (auth required). Fetch GET /submissions/mine. Show stats at top: X submitted, Y approved. Each submission shows: title, start_datetime, SubmissionStatusBadge (pending=yellow, approved=green, rejected=red, flagged=purple). If rejected: show admin's rejection note in an amber alert box and an 'Edit & Resubmit' button that opens the submission form pre-filled with existing data and on submit calls PUT /submissions/:id (re-runs verification). If approved: show a 'View on Map' button that navigates to home and flies the map to that event."

# 10.  Environment Variables Reference

## 10.1  Server (.env in /server)

| Variable | Value / Where to Get It |
| --- | --- |
| SUPABASE_URL | Supabase project URL — Settings → API |
| SUPABASE_SERVICE_KEY | Service role key — Settings → API → service_role (never expose to client) |
| EVENTBRITE_API_KEY | www.eventbrite.com/platform → API Keys |
| TICKETMASTER_API_KEY | developer.ticketmaster.com → My Apps |
| OPENAI_API_KEY | platform.openai.com → API Keys. Used ONLY for free Moderation API. |
| MAPBOX_SECRET_TOKEN | mapbox.com → Tokens → Create secret token. Used server-side for geocoding proxy. |
| PORT | 3001 locally. Railway sets this automatically in production. |
| FRONTEND_URL | http://localhost:5173 (dev) / Vercel URL (prod) — for CORS headers. |

## 10.2  Client (.env in /client)

| Variable | Value / Where to Get It |
| --- | --- |
| VITE_MAPBOX_TOKEN | mapbox.com → Tokens → Create public token (restrict to your domain in prod) |
| VITE_SUPABASE_URL | Same as server SUPABASE_URL — safe to expose |
| VITE_SUPABASE_ANON_KEY | Supabase → Settings → API → anon/public key — safe to expose |
| VITE_API_BASE_URL | http://localhost:3001/api/v1 (dev) / Railway URL (prod) |

⚠  NEVER put SUPABASE_SERVICE_KEY or OPENAI_API_KEY in /client .env. These are server-only secrets. The geocoding proxy endpoint exists specifically to keep MAPBOX_SECRET_TOKEN server-side.

# 11.  Architecture Diagram

┌──────────────────────────────────────────────────────────────────────────────┐
│                          USER'S BROWSER  (Vercel)                           │
│                                                                              │
│  ┌─────────────┐  ┌──────────────┐  ┌──────────────┐  ┌─────────────────┐  │
│  │ Mapbox GL   │  │ Filter Panel │  │ Event Detail │  │ Comment Thread  │  │
│  │ Blue + Teal │  │ Category/Date│  │ + SourceBadge│  │ + Realtime      │  │
│  │ Markers     │  │ Search/Draw  │  │              │  │                 │  │
│  └──────┬──────┘  └──────┬───────┘  └──────┬───────┘  └────────┬────────┘  │
│         │                │                  │                   │            │
│  ┌──────┴──────────────────────────────────┴───────────────────┘            │
│  │           Submit Event Form (5-step wizard)                              │
│  │           My Submissions Page                                            │
│  │           Admin Dashboard (Pending | Flagged | Comments | Events)        │
│  └──────────────────────────────┬───────────────────────────────────────────┘
│                                 │  REST API  +  Supabase Realtime            │
└─────────────────────────────────┼────────────────────────────────────────────┘
                                  │
┌─────────────────────────────────┼────────────────────────────────────────────┐
│              EXPRESS SERVER  (Railway)                                       │
│                                 │                                            │
│  Routes: /events  /submissions  /comments  /auth  /admin                    │
│  Middleware: checkAuth (JWT)  checkAdmin                                    │
│                                 │                                            │
│  ┌──────────────────────────────┴─────────────────────┐                    │
│  │  Verification Service (runs on every new submission) │                   │
│  │  1. Mapbox Geocoding API  →  coordinates + score    │                   │
│  │  2. Date validation        →  future check + score  │                   │
│  │  3. OpenAI Moderation API  →  content check + score │                   │
│  │  4. URL HEAD request       →  reachability + score  │                   │
│  │  5. pg_trgm duplicate check →  uniqueness + score   │                   │
│  └─────────────────────────────────────────────────────┘                   │
│                                                                              │
│  Ingestion Cron Jobs: Eventbrite(6h)  OpenData(24h)  Ticketmaster(12h)      │
└──────────────────────────────────────┬───────────────────────────────────────┘
                                       │
┌──────────────────────────────────────┼───────────────────────────────────────┐
│              SUPABASE  (PostgreSQL + PostGIS + pg_trgm)                     │
│                                       │                                      │
│  ┌───────────┐  ┌──────────┐  ┌──────┴───────┐  ┌───────────────────────┐  │
│  │ events    │  │ users    │  │ comments     │  │ event_submission_log   │  │
│  │ +PostGIS  │  │ +is_admin│  │              │  │                        │  │
│  │ +status   │  │ +counts  │  │              │  │                        │  │
│  └───────────┘  └──────────┘  └──────────────┘  └───────────────────────┘  │
│                                                                              │
│  Auth (Google OAuth)  +  Realtime (comments subscription)                  │
└──────────────────────────────────────────────────────────────────────────────┘
External Sources → Ingestion → events (submission_status='ingested'):
  Eventbrite API ─────┐
  Chicago Open Data ──┤──▶ Normalize → content_hash → Upsert
  Ticketmaster API ───┤
  iCal Feeds ─────────┘
User Submission → events (submission_status='pending') → Verification → Admin Review → 'approved'

END OF DOCUMENT — v2.0

Feed each section to Claude Code one milestone at a time. Commit after every milestone.